American International University Bangladesh

SOFTWARE ENGINEERING

Section-D

Group-7

Lab Work-6

Faculty-RAHNUMA TASNIM

Project Title: Online Food Ordering and Delivery System

| Students Name | Students ID |
| --- | --- |
| M.M.GOLAM HAFIZ | 22-48058-2 |
| SAFIA AKTER SIMI | 22-48008-2 |
| MONJILA KABIR MEGH | 22-47597-2 |
| MD. MEHRAN HOSSEN SHIHAB | 21-44905-2 |

“Online Food Ordering and Delivery System” would fall under “Semi-Detached”. Our project has moderate complexity, involving real time features, multiple roles and requires a mix of experienced and less experienced developers to collaborate the project. The project is more complex than simple system but not as critical as Embedded system.

For semi-detached,

coefficient = 3.0

P = 1.12,

T = 0.35,

Based on SLOC characteristics (SLOC = 60k)

Effort = PM = coefficient (effort factor) * (SLOC/1000)^P

= 3.0 * (60,000 / 1000)^(1.12)

PM = 294.2054

So,  PM = 294

Development time  =  DM = 2.50 * (PM)^T

= 2.50 * (294)^(0.35)

= 18.2796 months

So,  DM = 19 months

Required people = ST = (PM / DM)

=(294 / 19)

= 16